## Slide 1
Public Meeting #1
February 13, 2020
Washington Grove Connector
&
Crabbs Branch Way Extension

## Slide 2: Outline
Study Overview
Washington Grove Connector
Crabbs Branch Way Extension
Q&A
Contact Information

## Slide 3: Project Overview
Washington Grove Connector Path
Bikeway Program minor (P507596)
Funded for Planning, Design & Construction
FY20 - FY24
Crabbs Branch Way to Amity Dr Extension
Facility Planning Transportation (P509337)
Funded for Planning only
Not funded for Design or Construction
FY20 – FY21

## Slide 4: Project Schedule
Project Kick-Off
Nov 2019
Fall 2020
Public Meeting #2
Advance Concepts
We Are Here
Winter 2020
Information Gathering
Public Workshop #1
Feb 2020
Fall 2020
Further Analysis
Spring 2020 2019
Concept Development
Select Preferred Alignment
Summer 2020

## Slide 5: Process
Information Gathering
Review existing traffic, historical, cultural, environmental data, etc
Conceptual Plan Development
Conceptual layout
Alternatives Analysis
Select Preferred Alternatives
Project site investigation and master plan review
Traffic data collection
Utility Information
Landscape and environmental information
Cost Estimates
Property Impacts

## Slide 6
Washington Grove Connector Path
Bikeway Program minor (P507596)
Funded for Planning, Design & Construction
FY20 - FY24

## Slide 7: Feedback
Desired Path Connections
  Brown St
  Railroad St
  Amity Dr
  Other
Desired Path Type
  Asphalt / Concrete
  Permeable Asphalt / Concrete
  Crushed Stone
  Natural Surface
  Raised Wooden Boardwalk

## Slide 9: Project Overview
Crabbs Branch Way to Amity Dr Extension
Facility Planning Transportation (P509337)
Funded for Planning only
Not funded for Design or Construction
FY20 – FY21

## Slide 10: Project Overview

## Slide 11: Shady Grove Master Plan
Road P-6
Extending Crabbs Branch Way with an 80-foot right-of-way, under I-370 to Amity Drive, to improve local connections. To discourage cut-through traffic, a traffic circle should be considered at the intersection of Crabbs Branch Way and Amity Drive. Additional traffic calming measures along Amity Drive should also be considered.

## Slide 12
80’

## Slide 13: Facility Planning Phase I
Collecting background data such as traffic and environmental inventory;
Reviewing the Master Plan;
Providing public outreach through public meetings, newsletters and obtaining their input;
Developing concept plans;
Selecting a preferred alignment and establishing design parameters based on planning level analysis (no build could be option);
Ongoing town input;
Briefing the Maryland-National Capital Park and Planning Commission (MNCPPC) Planning Board;
Obtaining concurrence from the Montgomery County Council's Transportation, Infrastructure, Energy & Environment Committee (T&E)
Approval from the Montgomery County Department of Transportation (MCDOT);
Project advances to Facility Planning Phase II

## Slide 14: Facility Planning Phase II
On Going Public Input
Preliminary Engineering
Horizontal & Vertical Alignments
Physical Investigation
Soils, Storm Drains, Hydraulic, Structural, & Sediment Control
Right of Way (if needed for entry agreement or purchase)
Intersection Geometrics
Final Concepts
Noise
Environmental
Construction Sequence
Develop Detailed Scope, Schedule, & Cost Estimate
Project advances to design and construction (if funded)

## Slide 15: Feedback
For/against road connection?
Design considerations?
Which side of road for bike path?

## Slide 16: Next Steps
Review Public Comments
Select Alternatives for Study
Develop Concepts
Develop Cost Estimates
Advance Preferred Alternatives

## Slide 17: Contact
Kyle Lukacs, AICP – Project Manager
240-777-7207
Kyle.Lukacs@montgomerycountymd.gov
https://www.montgomerycountymd.gov/dot-dte/projects/washgroveconnector/index.html